DELTA EXCHANGE TRADING BOT

Complete Project Plan, Strategy Roadmap & To-Do Checklist

Built with Claude AI  •  Non-Coder Edition  •  Local to Production

| ~97 Days Total timeline | 13 Strategies 5 existing + 8 new | $20/month Claude Pro only | $0 Cloud Until paper trading done |
| --- | --- | --- | --- |

# 1. Project Overview

This document is the complete working plan to take the Delta Exchange Trading Bot from its current state to a production-grade, professionally deployed algorithmic trading system. It is designed for a non-coder working with Claude AI as their technical partner.

## 1.1 What we are building

- An algorithmic trading bot for Delta Exchange India (crypto perpetual futures)

- Supports paper trading (no real money) and live trading (real money)

- 13 total strategies covering all 4 market regimes: trending, ranging, high-volatility, low-volatility

- Full observability: Prometheus metrics + Grafana dashboards

- Runs on your local Windows machine, later migrates to cheap cloud (Hetzner ~₹3.79/month)

## 1.2 Your tools and costs

| Tool | Cost | Purpose |
| --- | --- | --- |
| Claude Pro | $20 / month | Your AI coding partner. Write code, debug, explain everything. |
| VS Code | Free | Code editor. Where you view and edit files. |
| Python 3.12 | Free | The language the bot is written in. |
| Git | Free | Version control. Saves history of all changes. |
| Docker Desktop | Free | Runs databases and monitoring locally. |
| Hetzner Cloud | ~₹320/month | Cloud server when ready for live trading. NOT needed now. |

Important: Do NOT spend money on AWS, Azure, or any other cloud service until the bot has run in paper mode successfully for at least 2 weeks. Everything in Phases 1-3 runs on your local machine at zero cloud cost.

# 2. Complete Project Timeline

Estimates are based on 2-3 hours of active work per day with Claude AI. If you work more, you finish faster. If life gets busy, the estimates stretch. There is no rush - getting it right matters more than getting it done fast.

| Phase | Name | Days | Goal |
| --- | --- | --- | --- |
| Phase 1 | Local setup + running | Days 1-7 | Bot running in paper mode on your machine |
| Phase 2 | Fix critical issues | Days 8-37 | Security fixed, bugs corrected, stops on exchange |
| Phase 3 | 8 new strategies | Days 38-82 | Full 13-strategy regime-aware bot |
| Phase 4 | Paper validation | Days 83-97 | 2 weeks paper trading before any real money |
| Phase 5 | Cloud migration (optional) | Days 98+ | Move to Hetzner, run 24/7, go live |

## Phase 1: Local Setup & First Run  (Days 1-7)

Goal: See the bot running and printing live paper trades within your first week.

### Tasks:

- Check Python version: run python --version in PowerShell. Must be 3.12.x

- Install Poetry (project package manager) - one command, takes 5 minutes

- Clone the project from GitHub onto your Desktop

- Run: poetry install  - downloads all libraries automatically

- Create a safe .env file replacing the leaked API keys

- Run the bot: poetry run python scripts/run_bot.py --mode paper --strategy portfolio

- Observe log output for 48-72 hours. Note any errors or odd behaviour

- Register on Delta Exchange testnet, get clean API keys, update .env

### Done when:

- Bot runs without crashing

- Log lines appear every 60 seconds showing signal generation

- state.db file exists on your machine with trade records inside

## Phase 2: Fix Critical Issues  (Days 8-37)

Goal: Fix the 8 known bugs and security issues before adding any new features.

| Task | Days | Why it matters |
| --- | --- | --- |
| Fix Dockerfile Python 3.11 -> 3.12 | 0.5 days | Docker build breaks without this fix |
| Merge duplicate strategy packages | 3 days | Two RSIScalping classes cause confusion and bugs |
| Wire YAML config files to actually load | 2 days | config/paper.yml is currently ignored completely |
| Fix RSI Wilder's smoothing formula | 1 day | Current RSI is ~7 points off vs all charting tools |
| Place real stop-loss orders on exchange | 6 days | Memory-only stops are lost if bot crashes |
| Add funding rate awareness | 4 days | Perpetual funding costs are silently ignored now |
| Add max holding period per position | 2 days | Positions can stay open forever if stop never hits |
| Add Grafana visual dashboard | 10 days | See PnL, drawdown, win rate on a screen, not log files |

## Phase 3: New Advanced Strategies  (Days 38-82)

Your valid point: the existing 5 strategies ignore volume, multi-timeframe direction, order book pressure, and crypto-specific signals like funding rates. These 8 additions directly fix those gaps.

| Strategy | Days | Regime | What it adds |
| --- | --- | --- | --- |
| VWAP Deviation | 5 days | RANGING / LOW_VOL | Volume-weighted price level - most-watched by pros |
| Bollinger Bands Squeeze | 4 days | LOW_VOL transition | Detects volatility coiling before explosive breakouts |
| MACD Histogram Divergence | 4 days | TRENDING | Momentum + trend combined, earlier entries than EMA |
| Order Book Imbalance | 6 days | All regimes | Signals BEFORE price moves using L2 order data |
| Multi-Timeframe Confluence | 6 days | All (filter) | 1m + 15m + 1h must agree - halves false signals |
| Funding Rate Extremes | 6 days | HIGH_VOL | Crypto-unique contrarian signal from perpetual funding |
| Volume-Weighted Momentum | 4 days | All regimes | Replaces weak 3-bar momentum with volume filter |
| Support / Resistance Breakout | 5 days | TRENDING / HIGH_VOL | 20-bar high/low breakout with volume confirmation |
| Backtest all new strategies | 5 days | N/A | Validate each strategy before adding to live dispatch |

## Phase 4: Paper Trading Validation  (Days 83-97)

MANDATORY: Never use real money until paper trading meets these thresholds for 2 full weeks: Sharpe ratio above 0.8, max drawdown below 8%, win rate above 45%.

- Run fully upgraded bot in paper mode for 14 consecutive days

- Monitor Grafana dashboard daily - check PnL, drawdown, signal quality

- Run scripts/analyze_paper_trades.py weekly for per-strategy breakdown

- Tune parameters on underperforming strategies using Claude's guidance

- Only proceed to live trading after 2 solid weeks of good paper performance

# 3. Existing Strategies Analysis

| Strategy | Rating | Status | Regime | Action needed |
| --- | --- | --- | --- | --- |
| Trend Following | 4/5 | Keep | TRENDING | Minor: add volume confirmation later |
| Mean Reversion | 4/5 | Keep | RANGING | Minor: upgrade to Bollinger variant later |
| EMA Crossover | 3/5 | Keep + minor fix | TRENDING | Add volume filter in Phase 3 |
| RSI Scalping | 3/5 | Fix RSI formula | RANGING / HIGH_VOL | Fix Wilder's smoothing in Phase 2 |
| Momentum (3-bar) | 2/5 | Replace | All regimes | Replace with Volume-Weighted Momentum in Phase 3 |

# 4. Complete To-Do Checklist

Use this checklist to track progress. Check off each item as you complete it with Claude's help. Never skip items - each one builds on the previous.

## PHASE 1: Local Setup (Days 1-7)

### Day 1 - Installation

- [ ]  Open PowerShell (Win + X, click Terminal)

- [ ]  Run: python --version   -- must show 3.12.x

- [ ]  If not 3.12: tell Claude and upgrade Python first

- [ ]  Run: poetry --version   -- must show 1.8.x or higher

- [ ]  If not installed: run the Poetry install command from Claude

### Day 1-2 - Get the project

- [ ]  Run: cd $env:USERPROFILE\Desktop

- [ ]  Run: git clone https://github.com/vinugani/Trading_Algo.git

- [ ]  Run: cd Trading_Algo

- [ ]  Run: code .   -- VS Code opens with project files

- [ ]  Run: poetry install   -- wait for all libraries to download

- [ ]  Confirm no red errors in poetry install output

### Day 2 - Security first

- [ ]  Open .env file in VS Code

- [ ]  DELETE all existing content (old leaked keys)

- [ ]  Paste the safe paper-mode .env template from Claude

- [ ]  Save with Ctrl+S

- [ ]  Register at: cdn-ind.testnet.deltaex.org

- [ ]  Generate testnet API key and secret

- [ ]  Update .env with your testnet key and secret

### Day 2 - First run

- [ ]  Run: poetry run python scripts/run_bot.py --mode paper --strategy portfolio

- [ ]  See JSON log lines appear -- bot is running!

- [ ]  Let it run for at least 30 minutes

- [ ]  Press Ctrl+C to stop

- [ ]  Open state.db in VS Code with SQLite Viewer extension

- [ ]  Confirm there are rows in the trades or signals table

### Days 3-7 - Observe

- [ ]  Run bot each day and let it run for a few hours in paper mode

- [ ]  Note any error messages (paste to Claude to fix)

- [ ]  Understand what the log output means (ask Claude to explain any line)

- [ ]  Install SQLite Viewer extension in VS Code

- [ ]  PHASE 1 COMPLETE - tick this when bot runs without errors for 2+ days

## PHASE 2: Fix Critical Issues (Days 8-37)

### Security fixes (Day 8)

- [ ]  Open Dockerfile, change python:3.11-slim to python:3.12-slim, save

- [ ]  Verify: tell Claude you made the change and run the validation command

### Code cleanup (Days 8-15)

- [ ]  Merge strategy/ and strategies/ packages (Claude writes all code)

- [ ]  Update all imports that reference the old strategy/ package

- [ ]  Run: poetry run pytest tests/  -- all tests should still pass

- [ ]  Wire config/paper.yml to be auto-loaded by Settings class

- [ ]  Wire config/prod.yml for live mode

- [ ]  Test that changing values in YAML actually changes bot behaviour

### Bug fixes (Days 12-15)

- [ ]  Fix RSI formula: replace simple average with Wilder's smoothing

- [ ]  Verify RSI values match TradingView for the same candle data

- [ ]  Test RSI fix with: poetry run pytest tests/unit/test_rsi_scalping_strategy.py

### Exchange stop orders (Days 14-20)

- [ ]  Add place_stop_limit_order() method to DeltaClient

- [ ]  Store exchange stop order ID in open_position_state table

- [ ]  Place stop order on exchange after every entry

- [ ]  Cancel exchange stop order when bot closes a position

- [ ]  Test in paper mode for 24 hours -- confirm stops appear in testnet account

### Funding rate (Days 20-24)

- [ ]  Add get_funding_rate() method to DeltaClient

- [ ]  Log current funding rate to execution_logs metadata on each trade

- [ ]  Add funding_rate_cost to the fee calculation in FeeManager

- [ ]  Confirm PnL calculation now includes funding costs

### Max holding period (Days 24-26)

- [ ]  Add max_hold_candles setting to Settings (default: 50 candles = 50 minutes on 1m)

- [ ]  Track entry time in open_position_state

- [ ]  Auto-close position if open longer than max_hold_candles

- [ ]  Test: create a paper position and verify it auto-closes after time limit

### Grafana dashboard (Days 26-37)

- [ ]  Add Grafana service to docker-compose.yml

- [ ]  Add Loki log aggregation to docker-compose.yml

- [ ]  Run: docker compose up -d

- [ ]  Open http://localhost:3000 -- Grafana login screen

- [ ]  Connect Prometheus data source (url: http://prometheus:9090)

- [ ]  Import Trading Overview dashboard (JSON provided by Claude)

- [ ]  Import Risk Monitor dashboard

- [ ]  Import API Health dashboard

- [ ]  Confirm live bot data flows into dashboards

- [ ]  PHASE 2 COMPLETE - bot is secure, bugs fixed, dashboards working

## PHASE 3: New Strategies (Days 38-82)

### Strategy 1: VWAP Deviation (Days 38-42)

- [ ]  Claude writes VWAPDeviationStrategy class in strategies/vwap_deviation.py

- [ ]  Add VWAP calculation using volume column from candles DataFrame

- [ ]  Entry signal: price > 0.5% below VWAP = buy; > 0.5% above = sell

- [ ]  Add to StrategyManager dispatch for RANGING regime

- [ ]  Backtest against 30 days of BTCUSD 1m data

- [ ]  Confirm Sharpe ratio > 0.5 before activating

- [ ]  Run in paper mode for 48 hours

### Strategy 2: Bollinger Bands Squeeze (Days 43-46)

- [ ]  Claude writes BollingerSqueezeStrategy class

- [ ]  Calculate BB width = (upper - lower) / middle band

- [ ]  Detect squeeze: BB width < 20-bar average of BB width

- [ ]  Entry: breakout above upper band with volume spike = buy

- [ ]  Add to StrategyManager for LOW_VOL to HIGH_VOL transition

- [ ]  Backtest and validate

### Strategy 3: MACD Histogram (Days 47-50)

- [ ]  Claude writes MACDHistogramStrategy class

- [ ]  Calculate MACD(12,26,9) using EMA functions already in codebase

- [ ]  Entry: histogram turning positive + signal line cross = buy

- [ ]  Add to StrategyManager for TRENDING regime alongside trend_following

- [ ]  Backtest and validate

### Strategy 4: Order Book Imbalance (Days 51-56)

- [ ]  Claude writes OrderBookImbalanceStrategy class

- [ ]  Use existing get_orderbook() from DeltaClient

- [ ]  Calculate: bid_volume / (bid_volume + ask_volume) in top 5 levels

- [ ]  Entry: imbalance > 0.70 = buy signal; < 0.30 = sell signal

- [ ]  Add to StrategyManager for all regimes as secondary signal

- [ ]  Backtest and validate

### Strategy 5: Multi-Timeframe Confluence (Days 57-62)

- [ ]  Claude writes MultiTimeframeFilter class

- [ ]  Fetch 15m candles using existing fetch_candles(symbol, '15m')

- [ ]  Fetch 1h candles using fetch_candles(symbol, '1h') -- needs adding to market_data.py

- [ ]  Only pass signal if 1m, 15m, and 1h all agree on direction

- [ ]  Apply as a filter wrapper around all existing strategies

- [ ]  Test: verify fewer but higher-quality signals in paper mode

### Strategy 6: Funding Rate Extremes (Days 63-68)

- [ ]  Claude writes FundingRateStrategy class

- [ ]  Use get_funding_rate() added in Phase 2

- [ ]  Entry: funding > +0.1% (heavily long crowded) = sell signal

- [ ]  Entry: funding < -0.05% (heavily short crowded) = buy signal

- [ ]  Add to StrategyManager for HIGH_VOL regime

- [ ]  Backtest and validate

### Strategy 7: Volume-Weighted Momentum (Days 69-72)

- [ ]  Claude writes VolumeWeightedMomentumStrategy class

- [ ]  Replace old 3-bar momentum with 10-bar momentum

- [ ]  Multiply signal confidence by volume_ratio = current_volume / avg_volume_20

- [ ]  Delete old MomentumStrategy from legacy strategy/ package

- [ ]  Backtest: compare vs old momentum -- must be better

### Strategy 8: S/R Breakout (Days 73-77)

- [ ]  Claude writes SupportResistanceBreakoutStrategy class

- [ ]  Calculate 20-bar high (resistance) and 20-bar low (support)

- [ ]  Entry: close > 20-bar high AND volume > 1.5x average = buy

- [ ]  Entry: close < 20-bar low AND volume > 1.5x average = sell

- [ ]  Add to StrategyManager for TRENDING and HIGH_VOL

- [ ]  Backtest and validate

### Full backtest validation (Days 78-82)

- [ ]  Run BacktestEngine on each new strategy individually

- [ ]  Only add strategy to live regime dispatch if Sharpe > 0.8

- [ ]  Run all 13 strategies together in paper mode for 72 hours

- [ ]  Check Grafana -- confirm per-strategy PnL shows positive expectancy

- [ ]  PHASE 3 COMPLETE - 13 strategies, all validated

## PHASE 4: Paper Trading Validation (Days 83-97)

### Mandatory validation gates

- [ ]  Run full 13-strategy bot in paper mode for 14 consecutive days

- [ ]  Day 7 checkpoint: Sharpe ratio > 0.5, drawdown < 6%

- [ ]  Day 14 checkpoint: Sharpe ratio > 0.8, drawdown < 8%, win rate > 45%

- [ ]  Run: poetry run python scripts/analyze_paper_trades.py

- [ ]  Review per-strategy breakdown -- identify any losing strategy

- [ ]  If a strategy consistently loses: disable it (ask Claude to help tune or disable)

- [ ]  PHASE 4 COMPLETE - all validation gates passed

## PHASE 5: Cloud Migration (Days 98+)

### Hetzner server setup

- [ ]  Register at hetzner.com (no credit card required for signup)

- [ ]  Create CX22 server: 2 vCPU, 4GB RAM, Ubuntu 22.04, ~3.79 EUR/month

- [ ]  Set up SSH key for secure access (Claude guides you through this)

- [ ]  Connect to server with SSH from Windows PowerShell

- [ ]  Install Python 3.12, Git, Docker on the server (same steps as local)

- [ ]  Copy project files to server using git clone

- [ ]  Set up .env with production API keys (NOT testnet)

- [ ]  Run final pre-flight check: poetry run python scripts/live_preflight.py

- [ ]  Start bot on server in paper mode first, confirm it works

### Going live (do not rush this)

- [ ]  Paper mode passes on cloud server for 48 hours

- [ ]  Set DELTA_MODE=live in .env on server

- [ ]  Set DELTA_ORDER_SIZE=50 (start small - half the paper size)

- [ ]  Start live bot with: nohup poetry run python scripts/run_bot.py --mode live &

- [ ]  Monitor Grafana for the first 4 hours intensively

- [ ]  Confirm first real trade executes correctly on Delta Exchange

- [ ]  Set up systemd service for auto-restart on server reboot

- [ ]  Set up Alertmanager alerts to your phone/Telegram

- [ ]  PHASE 5 COMPLETE - production live trading system

# 5. How to Work With Claude Effectively

These rules will make your sessions faster and more productive. The better you describe what you want, the better code you get.

## 5.1 The golden workflow

| Step | Action | Example |
| --- | --- | --- |
| 1 | Describe in plain language | "I want the bot to stop trading if the market is very quiet - less than 0.1% movement in the last hour" |
| 2 | Claude writes the code | Claude produces a complete Python file with explanation |
| 3 | You copy-paste the code | Open VS Code, find the file, paste the code exactly as given |
| 4 | Run and test | Run the bot or the test command Claude gives you |
| 5 | Paste errors back | If you see red text, copy the whole error message and paste it to Claude |
| 6 | Iterate until it works | Keep going until the output looks right. No limit on attempts. |

## 5.2 Tips for better results

- Always paste the FULL error message, not just the last line

- Tell Claude which file you are editing and what line you are on

- If a response is confusing, say: 'explain this like I am not a programmer'

- Save your work before every change: Ctrl+S in VS Code

- Use Claude Projects and upload your key files for persistent context

- When something works, write a short note in a text file so you remember what you did

## 5.3 Context window management

In long sessions (2+ hours), Claude may start to lose context from the start of the conversation. Signs: Claude asks you to re-explain something it knew earlier, or gives code that contradicts something it said before. Fix: start a fresh conversation, paste the relevant file contents, and continue.

- Use Claude Projects to store persistent context across sessions

- Upload your most-edited files to the Project at the start of each week

- Break large tasks into smaller daily sessions rather than one very long session

# 6. Known Issues to Fix (Reference)

These are confirmed bugs discovered during code analysis. Each is addressed in the checklist above. This section is for reference.

| Sev. | Issue | Location | Fix in |
| --- | --- | --- | --- |
| CRIT | Real API keys committed to GitHub | .env file | Phase 1 Day 2 |
| CRIT | Stops/TPs only in memory - lost on crash | order_execution_engine.py | Phase 2 |
| HIGH | Dockerfile uses Python 3.11, needs 3.12 | Dockerfile line 1 | Phase 2 Day 8 |
| HIGH | RSI uses wrong formula (7 points off) | strategy/rsi_scalping.py | Phase 2 Day 12 |
| HIGH | Duplicate strategy/ and strategies/ packages | src/ directory | Phase 2 Day 8 |
| MED | YAML config files not loaded by Settings | core/settings.py | Phase 2 Day 10 |
| MED | Funding rate costs completely ignored | execution/fee_manager.py | Phase 2 Day 20 |
| MED | No max holding period for positions | core/engine.py | Phase 2 Day 24 |
| MED | Redis and PostgreSQL declared but not wired | persistence/db.py | Phase 5 (cloud) |
| LOW | No Grafana dashboards | monitoring/ | Phase 2 Day 26 |
| LOW | No CI/CD pipeline | No .github/workflows/ | Phase 5 (cloud) |

# 7. Final Notes & Reminders

Never trade real money until paper mode has run successfully for 2 weeks and all Phase 4 validation gates have passed. Losing real money to a preventable bug is the worst outcome. There is no rush.

Always start with the smallest possible position size when going live. Start at half your paper size ($50 if paper was $100). You can increase size once you see the live bot behaving correctly.

This is a working system. Strategies will lose sometimes - that is normal. What matters is overall statistical edge over many trades. A single losing trade does not mean the bot is broken.

## Monthly cost summary

| Item | Cost / Month | Notes |
| --- | --- | --- |
| Claude Pro | $20 | Your AI coding partner. Essential. |
| Local development (Phases 1-4) | $0 | All runs on your own machine. |
| Hetzner CX22 (Phase 5 only) | ~₹320 (~$4) | Only needed for 24/7 live trading. |
| Delta Exchange trading fees | 0.02-0.05% per trade | Maker 0.02%, taker 0.05%. |
| TOTAL during development | $20 | Just Claude Pro. |
| TOTAL when live on cloud | ~$24 | Claude Pro + Hetzner. |

Document prepared with Claude AI  •  Trading Bot Project Plan  •  Version 1.0